# Developer Audit — Main Street Collectibles

Store: https://mainstreetnewcanaan.com/  ·  Frontend-only audit (no admin login)  ·  Location: 102 Main Street, New Canaan CT 06840

# 1. In-Store Pickup Configuration  —  5–8 hrs

## Current state

Local pickup is ALREADY live at checkout: shows "102 Main St, 1st FL LE, New Canaan CT 06840", "Usually ready in 24 hours", FREE. Tested products are pickup-only (no shipping option shown).

Product pages do NOT use Shopify's native "Pickup availability" widget — only plain text "Available in store only".

"Store Pickup" nav link points to the "ONLINE STORE" collection (15 products); other collections not verified for pickup / inventory-location assignment.

## Work remaining

Verify pickup + inventory location assigned across all key collections; make each shoppable.

Enable native pickup-availability block on product pages (earlier visibility of pickup + ready time).

Confirm pickup prep-time and "ready for pickup" notification email.

End-to-end checkout test per key collection; client documentation.

Checkout delivery showing pickup at 102 Main St (FREE, ready in 24h)

Product page shows only "Available in store only" (no native widget)

# 2. Store Cleanup  —  9–14 hrs

## Current state

Theme is clean but homepage is very sparse — logo + email signup only; no hero, featured products, or collections grid.

6 of 7 collections use default Shopify placeholder images; "Baseball" collection is empty (0 products).

Navigation labeling is confusing ("Store Pickup" → "ONLINE STORE"); no "Shop All" discovery path.

Footer is minimal — no phone/email, hours not repeated, no shipping/FAQ links.

## Work remaining

Build out homepage (hero, featured collections/products, CTAs).

Replace 6 placeholder collection images + add collection descriptions.

Populate or hide the empty "Baseball" collection.

Restructure/relabel nav + add shop discovery.

Complete footer (contact, hours, policy/FAQ links).

Review core settings/config (checkout, notifications, SEO/meta, favicon, policies) and QA broken elements cross-device.

Homepage is sparse (logo + email signup only)

Collections index — 6/7 use placeholder images

Empty "Baseball" collection (0 products)

Navigation menu / labeling

# 3. Buying Intake Form  —  8–12 hrs

## Current state

A structured selling intake ALREADY exists inside the "15 Minute Trading Card Consultation" (Easy Appointment Booking): required field "Please provide a description of your cards and value / asking price" (guides Year, Set, Sport, Condition, Grading Company, Grade, Cert Number, price) + First/Last name, Email, Phone, and date/time picker.

Separate generic Contact form (Name, Email, Phone, Comment) — not an intake form.

## Work remaining (align to buying workflow + better structure)

Confirm requirements/workflow with client.

Convert the single free-text field into structured inputs (sport dropdown, grading company, grade, cert #, quantity, condition, optional card-image upload) via Easy Appointment Booking custom questions.

Ensure details are captured pre-appointment and land somewhere usable (order notes / metafields / email / export) — schema + validation.

Test end-to-end (incl. edge cases) + client review.

Existing structured intake field inside booking

Appointment date/time selection (Easy Appointment Booking)

# Totals & Notes

| Subtask | Estimate |
| --- | --- |
| In-Store Pickup Configuration | 5–8 hrs |
| Store Cleanup | 9–14 hrs |
| Buying Intake Form | 8–12 hrs |
| Full scope | 22–34 hrs |

## Notes

Estimates are development-effort hours, grounded in the findings above.

Audit is frontend-only; some settings (inventory-location assignment, checkout/notification config, app data mapping) need admin access to confirm and may shift estimates.

Next step after completion: share these findings with the team.